Initial Project Planning Template

| Date | 17 JULY 2026 |
| --- | --- |
| Team ID | SWTID-2026-9184 |
| Project Name | Credit Card Approval Prediction |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Preparation | USN-1 | As a developer, I want to collect and clean the credit card dataset so that the model can be trained accurately. | 3 | High | K.suma charanya | 15-03-2026 | 20-03-2026 |
| Sprint-1 | Data Preprocessing | USN-2 | As a developer, I want to preprocess and encode the dataset to improve model performance. | 3 | High | K.Swetha | 15-03-2026 | 20-03-2026 |
| Sprint-2 | Model Development. | USN-3 | As a developer, I want to train and evaluate multiple machine learning models to select the best one. | 5 | High | C.kalpana | 21-03-2026 | 27-03-2026 |
| Sprint-3 | Web Application Development | USN-4 | As a user, I want to enter my details through a web interface and receive a credit card approval prediction instantly. | 5 | High | J.radhika | 28-03-2026 | 03-04-2026 |
| Sprint-4 | Testing & Deployment | USN-5 | As a developer, I want to test the application and deploy it so users can access the prediction system reliably. | 3 | Medium | k.suma charanya | 04-04-2026 | 08-04-2026 |